Weekly Update #11
11/24/2022
Hours: 3
- Realized that googling the address does not work unless you type in full domain
- Created sitemap of website
  - plugin to create sitemap
- Registered sitemap with “Google Search Console”
- Ran into issue where my app was only being sent to http instead of https
  - This caused the login system to no longer work
  - Fixed this by hours of googling and finding code that automagically determines if the user is at http and sets them to https (This took forever)
Weekly Update #10
11/22/2022
Hours: 3
- Spent a lot of time on extra styling again
- Fixed many styling issues with mobile devices
  - A lot of the app had issues with stuff running off screen or just looking weird
- Fixed a couple more bugs
  - Embarrassingly one of the bugs I found was that when creating a transaction, you could not enter a decimal number. (easy fix but definitely would have looked dumb when demoing the app)
- Running into an issue right now with the login system
  - Mostly that if you refresh the page you are immediately kicked back too the main screen
  - Also if you click the profile tab, the website re-logs you in
    - Everything works but it is a little weird seeing the webpage load twice in a row

11/18/2022
Hours: 3
- Learned about html draggable
  - Tried to implement, did not get working yet but I have the idea in mind
  - Fixed various styling around the site
  - misc bug fixes

Weekly Update #9
11/13/2022
Hours: 3
- User profiles now accessible
- can edit user information
- api routes set up for updating
- state set up for updating
- new module created for user profile

11/12/2022
Hours: 3.5
- Email invitations working properly
- Wrote email api
- Wrote email database queries
- Spent hours trying to figure out logout callbacks because of an issue:
  - Users cannot join a group without logging in
  - After a user logs in, the page instantly redirects to the homepage
  - This would cause users to:
    - click email link
    - login
    - get redirected to homepage
    - go back to email and click the link again
  - Issue is fixed now, page auto logs in, accepts group invite and redirects

11/11/2022
Hours: 3
- Added lots of methods to state
  - Lots of redundant code for api refactored into state calls instead
    - this reduces the number of times I need to call the server in order to get basic things such as:
      - group members
      - user id
      - user name
      - group information
- Touched basically every file today, I plan to continue to consolidate api methods similarly

11/10/2022
Hours: 3
- Worked on Calendar
  - Another api route set up for editing events
  - also explored a better way of setting up routes
    - (Currently I have an excessive number of files for the api, I think I can minimize this)
- Learned about using Vuex state
  - Initial state setup for groups and users
    - Hoping to use this to get data that does not change for the group and users between components instead of constantly calling the api

Weekly Update #8
11/07/2022
Hours: 2
- Worked on email invitations
  - Emails are sent properly to recipients
  - Need to set up ability to join group
  - api link to send email
  - new email package found for sending emails
  - area to enter the recipients email

11/07/2022
Hours: 3
Note: Busy weekend, did not get a lot done this sprint
- Can remove users from group
- Can see users contact info in settings
- Can change group name
- Changed various minor things around the project

Weekly Update # 7
10/31/2022
Hours: 6
Note: Need to fix some styling for things I worked on today but lots of progress
- Grocery list finished
- Chore list finished
- Calendar working

10/30/2022
Hours: 4
- Finished almost entire grocery list area
  - Routes
  - Create a list
  - add items
  - remove items
  - Check off items
  - Update list for the group on item check/add

10/28/2022
Hours: 3
- Create transaction screen
  - Fixed screen for mobile users
  - After user types in amount, also calculates percentage and amount owed per user

Weekly Update # 6
10/24/2022
Hours: 3
- Form validation on create a transaction
- Drew out some of the database relationships for a final project
- A lot commenting / documentation for my code
- Researched google calendar a bit (compare with fullCalendar)
Weekly Update #5
10/18/2022
Hours: 1.5
- Attempted form validation (for some reason form refreshes page and causes api calls to not work)
- Fixed a few bugs I noticed with viewing debt from other people and paying debt

10/17/2022
Hours: 4
- Another Api route created to find specific user debt
- Created whole view debt component
  - Pay off debt
    - Debt instantly removed from table
    - Debt marked as payed
  - View Transaction
- Misc items

10/16/2022
Hours: 2.5
- Changed theme of site
  - Font
  - Colors
  - Table changes
- Set up good portion of debt
  - Adds debt to user on transaction creation
  - Shows debt in view transaction

10/16/2022
Hours: 3
- Added row double click to view transaction details on each row of table
- Back buttons on each tab so users can go to and from
  - Financial
  - View Transaction
  - Create Transactions
- Created new table to work on user debt storage
- Little bit of CSS here and there (Website still looks ugly though)
- Fixed a bug where the page would load before making the API call to get the group information
  - (Just made mounted async and added awaits to gathering information)
- Created user Debt route in API
- Next steps are to add debt on each transaction and then be able to view what you owe on each transaction

10/15/2022
Hours: 3
- Users can now create transactions
- Transactions popup in list in financial dashboard
- Transaction routes set up

10/15/2022
Hours: 3
- Admin tab skeleton made
  - Allows users to invite other members to the group
  - New Api route to invite users to a group
- Groundwork done to allow users to switch between different views in their group tab
- Spent some time trying to consolidate all api calls to their own individual files
  - Had issues with this
    - Kept returning a promise instead of the actual data I wanted so none of the pages loaded
    - Will revisit this issue later
- Fixed bug where user info would not be added to table (it was a typo...)

10/11/2022
Hours: 3
- Created an area to add transactions
  - Dynamic for adding multiple amounts to different people
- Created table to hold transactions
- Started setting up routes for finances
  - ( I think this is mostly done)
- Navbar created in group dashboard
  - Still need to make routes to different pages work
Weekly Update # 4
10/11/2022
Hours: 3
- Working on financial section now
  - Currently have bare-bones page passed along the groupID and each of the group members info
  - Debating about how to handle data in this section
- Added userinfo table to store names, contact info, etc..
  - When entering group dashboard
    - Automatically checks if user already entered into userinfo table
      - if not then creates an entry
      - if exists then pulls their entry
- added financial table to store transactions
- API routes to access userinfo
  - Also fixed route that randomly broke for getting members of a group

10/10/2022
Hours: 3
- Front end now allows you to select current group and go to it (Barren view currently)
- Set up initial dashboard area API calls for group
- After selecting group you are sent to new page along with groupID prop that you can use to pull group data
  - Members info
  - Group info
  - Set up another API route to allow finding members from specific groupID

10/9/2022
Hours: 3.75
- Added section to front end that will allow users to create, join, and go to your current groups
- Changed a table and a couple columns containing user data in database
  - (realized that current table setup did now allow me to record group member names)
- Created rough templates of how group area would look (Figma.com)
- Logbook and Schematics pushed in git repo now instead of separate file storage
- Edited multiple routes on API
  - Ran into annoying issue with API preventing me from adding another link to same route to track members

Weekly Update # 3

10/3/2022
Hours: 1
- Kind of had to redesign how I was setting up the database to handle groups now that I have user accounts working
- (Original way I had set it up did not allow for many to many relationship)

10/2/2022
Hours: 5
- Creating a group automatically makes next call to add user to the group
- Navbar, login, logout, baren roommate dashboard with ugly white background
- Once you log in, all groups related to you are pulled in and seen
- API routes more modular
  - Moved into separate files related to tables

Weekly Update # 2
9/26/2022
Hours: 1
- Get unique key from each user
- Began implementing some routes in Node API
- Updated README with useful information and commands
- Updated DB.sql file to contain commands used for making database

9/25/2022
Hours: 1
- User accounts working (Can log in with google accounts)
- Log in
- Log out
- Found NPM software to auto restart Node API when saving file
- Set up Script command in package.json allowing me to run both API and Local Vue server at the same time

9/24/2022
Hours: 4
- Re-made git library
- Re-made vue project
- Environment match with my production environment
- Git pushes on master branch will auto build on production
- Routes work on both production and local dev environment
- Set up proxy to work with local API
- Command to run proxy and server at same time

Weekly Update #1

9/19/2022
Hours: 3
- issues getting the server to run
- I tried to set up just a test database to pull data from using postgresql
- learning to use node as an api for the database
- set up a few test routes and test pulled data from the database

9/18/2022
Hours: 3
- I had issues getting my github to let me log in
- Initial Vue project created
- It took me a little while to get a functional test running
- I had several issues getting the database to run
- Linux file permission issues