Weekly Update # 4
10/10/2022
Hours: 3
- Front end now allows you to select current group and go to it (Barren view currently)
- Set up initial dashboard area API calls
- After selecting group you are sent to new page along with groupID prop that you can use to pull group data
  - Members info
  - Group info
  - Set up another API route to allow finding members from specific groupID

10/9/2022
Hours: 3.75
- Added section to front end that will allow users to create, join, and go to your current groups
- Changed a table and a couple columns containing user data in database
  - (realized that current table setup did now allow me to record group member names)
- Created rough templates of how group area would look (Figma.com)
- Logbook and Schematics pushed in git repo now instead of separate file storage
- Edited multiple routes on API
  - Ran into annoying issue with API preventing me from adding another link to same route to track members

Weekly Update # 3

10/3/2022
Hours: 1
- Kind of had to redesign how I was setting up the database to handle groups now that I have user accounts working
- (Original way I had set it up did not allow for many to many relationship)

10/2/2022
Hours: 5
- Creating a group automatically makes next call to add user to the group
- Navbar, login, logout, baren roommate dashboard with ugly white background
- Once you log in, all groups related to you are pulled in and seen
- API routes more modular
  - Moved into separate files related to tables

Weekly Update # 2
9/26/2022
Hours: 1
- Get unique key from each user
- Began implementing some routes in Node API
- Updated README with useful information and commands
- Updated DB.sql file to contain commands used for making database

9/25/2022
Hours: 1
- User accounts working (Can log in with google accounts)
- Log in
- Log out
- Found NPM software to auto restart Node API when saving file
- Set up Script command in package.json allowing me to run both API and Local Vue server at the same time

9/24/2022
Hours: 4
- Re-made git library
- Re-made vue project
- Environment match with my production environment
- Git pushes on master branch will auto build on production
- Routes work on both production and local dev environment
- Set up proxy to work with local API
- Command to run proxy and server at same time

Weekly Update #1

9/19/2022
Hours: 3
- issues getting the server to run
- I tried to set up just a test database to pull data from using postgresql
- learning to use node as an api for the database
- set up a few test routes and test pulled data from the database

9/18/2022
Hours: 3
- I had issues getting my github to let me log in
- Initial Vue project created
- It took me a little while to get a functional test running
- I had several issues getting the database to run
- Linux file permission issues