Weekly Update #5
10/18/2022
Hours: 1.5
- Attempted form validation (for some reason form refreshes page and causes api calls to not work)
- Fixed a few bugs I noticed with viewing debt from other people and paying debt

10/17/2022
Hours: 4
- Another Api route created to find specific user debt
- Created whole view debt component
  - Pay off debt
    - Debt instantly removed from table
    - Debt marked as payed
  - View Transaction
- Misc items

10/16/2022
Hours: 2.5
- Changed theme of site
  - Font
  - Colors
  - Table changes
- Set up good portion of debt
  - Adds debt to user on transaction creation
  - Shows debt in view transaction

10/16/2022
Hours: 3
- Added row double click to view transaction details on each row of table
- Back buttons on each tab so users can go to and from
  - Financial
  - View Transaction
  - Create Transactions
- Created new table to work on user debt storage
- Little bit of CSS here and there (Website still looks ugly though)
- Fixed a bug where the page would load before making the API call to get the group information
  - (Just made mounted async and added awaits to gathering information)
- Created user Debt route in API
- Next steps are to add debt on each transaction and then be able to view what you owe on each transaction

10/15/2022
Hours: 3
- Users can now create transactions
- Transactions popup in list in financial dashboard
- Transaction routes set up

10/15/2022
Hours: 3
- Admin tab skeleton made
  - Allows users to invite other members to the group
  - New Api route to invite users to a group
- Groundwork done to allow users to switch between different views in their group tab
- Spent some time trying to consolidate all api calls to their own individual files
  - Had issues with this
    - Kept returning a promise instead of the actual data I wanted so none of the pages loaded
    - Will revisit this issue later
- Fixed bug where user info would not be added to table (it was a typo...)

10/11/2022
Hours: 3
- Created an area to add transactions
  - Dynamic for adding multiple amounts to different people
- Created table to hold transactions
- Started setting up routes for finances
  - ( I think this is mostly done)
- Navbar created in group dashboard
  - Still need to make routes to different pages work
Weekly Update # 4
10/11/2022
Hours: 3
- Working on financial section now
  - Currently have bare-bones page passed along the groupID and each of the group members info
  - Debating about how to handle data in this section
- Added userinfo table to store names, contact info, etc..
  - When entering group dashboard
    - Automatically checks if user already entered into userinfo table
      - if not then creates an entry
      - if exists then pulls their entry
- added financial table to store transactions
- API routes to access userinfo
  - Also fixed route that randomly broke for getting members of a group

10/10/2022
Hours: 3
- Front end now allows you to select current group and go to it (Barren view currently)
- Set up initial dashboard area API calls for group
- After selecting group you are sent to new page along with groupID prop that you can use to pull group data
  - Members info
  - Group info
  - Set up another API route to allow finding members from specific groupID

10/9/2022
Hours: 3.75
- Added section to front end that will allow users to create, join, and go to your current groups
- Changed a table and a couple columns containing user data in database
  - (realized that current table setup did now allow me to record group member names)
- Created rough templates of how group area would look (Figma.com)
- Logbook and Schematics pushed in git repo now instead of separate file storage
- Edited multiple routes on API
  - Ran into annoying issue with API preventing me from adding another link to same route to track members

Weekly Update # 3

10/3/2022
Hours: 1
- Kind of had to redesign how I was setting up the database to handle groups now that I have user accounts working
- (Original way I had set it up did not allow for many to many relationship)

10/2/2022
Hours: 5
- Creating a group automatically makes next call to add user to the group
- Navbar, login, logout, baren roommate dashboard with ugly white background
- Once you log in, all groups related to you are pulled in and seen
- API routes more modular
  - Moved into separate files related to tables

Weekly Update # 2
9/26/2022
Hours: 1
- Get unique key from each user
- Began implementing some routes in Node API
- Updated README with useful information and commands
- Updated DB.sql file to contain commands used for making database

9/25/2022
Hours: 1
- User accounts working (Can log in with google accounts)
- Log in
- Log out
- Found NPM software to auto restart Node API when saving file
- Set up Script command in package.json allowing me to run both API and Local Vue server at the same time

9/24/2022
Hours: 4
- Re-made git library
- Re-made vue project
- Environment match with my production environment
- Git pushes on master branch will auto build on production
- Routes work on both production and local dev environment
- Set up proxy to work with local API
- Command to run proxy and server at same time

Weekly Update #1

9/19/2022
Hours: 3
- issues getting the server to run
- I tried to set up just a test database to pull data from using postgresql
- learning to use node as an api for the database
- set up a few test routes and test pulled data from the database

9/18/2022
Hours: 3
- I had issues getting my github to let me log in
- Initial Vue project created
- It took me a little while to get a functional test running
- I had several issues getting the database to run
- Linux file permission issues